INFORMATION SECURITY MANAGEMENT SYSTEM

STATEMENT OF APPLICABILITY (SoA)

ISO/IEC 27001:2022 — Annex A Controls (All 93 Controls)

NUSUSI SACCO

Kenya

Document Reference: ISMS-SOA-001

Classification: CONFIDENTIAL

Date: 19 April 2026

Version: 1.0

# Document Control

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 1.0 | 19/04/2026 | [Author Name] | Initial Statement of Applicability |

| Role | Name | Signature / Date |
| --- | --- | --- |
| Prepared by | [Information Security Officer] |  |
| Reviewed by | [Risk / Compliance Officer] |  |
| Approved by | [CEO / Board Representative] |  |

This Statement of Applicability (SoA) is a mandatory document required under Clause 6.1.3 of ISO/IEC 27001:2022. It documents all 93 Annex A controls, states whether each control is applicable to the SACCO, provides justification for inclusion or exclusion, records the current implementation status, and links each control to the relevant risks identified in the Risk Assessment Report (ISMS-RSK-001).

The SoA must be reviewed and updated at least annually, following significant changes to the Sacco’s operations, systems, or risk profile, and prior to each certification or audit.

# 1. Introduction and Purpose

## 1.1 Purpose

The Statement of Applicability (SoA) is a core ISMS document that provides a comprehensive record of the information security controls selected from ISO/IEC 27001:2022 Annex A. It serves as:

- The authoritative reference for which controls apply to the Sacco’s ISMS

- A declaration of the Sacco’s control implementation status for certification purposes

- The link between identified risks and selected controls

- Evidence to auditors and regulators that control selection decisions are documented and justified

## 1.2 Basis for Control Selection

Controls have been selected based on the following inputs:

- Risk Assessment Report (ISMS-RSK-001) - Risks and treatment decisions

- Gap Assessment Report (ISMS-GAP-001) - Current state and required controls

- Context Analysis Report (ISMS-CTX-001) - Legal, regulatory, and operational requirements

- ISMS Scope Document (ISMS-SCO-001) - Boundaries and applicability

- Legal and regulatory obligations - Kenya Data Protection Act 2019, SACCO Societies Act, SASRA ICT Guidelines, Computer Misuse & Cybercrimes Act 2018

## 1.3 Implementation Status Key

| Status | Definition |
| --- | --- |
| Implemented | Control is fully in place with documented evidence of effectiveness. |
| Partial | Control is partially implemented - Some elements exist but gaps remain. Improvement actions are planned. |
| Planned | Control does not yet exist but has been formally planned as part of the ISMS implementation programme with a defined target date. |
| Not Implemented | Control has not been implemented. To be addressed through the Risk Treatment Plan (ISMS-RTP-001). |
| Not Applicable | Control has been determined not applicable. Justification documented in the SoA. |

## 1.4 Summary of Control Applicability

| Domain | Total Controls | Applicable | Not Applicable | Implemented | Planned / Partial |
| --- | --- | --- | --- | --- | --- |
| A.5 - Organizational Controls | 37 | 37 | 0 | 2 | 35 |
| A.6 - People Controls | 8 | 8 | 0 | 1 | 7 |
| A.7 - Physical Controls | 14 | 14 | 0 | 3 | 11 |
| A.8 - Technological Controls | 34 | 32 | 2 | 2 | 30 |
| TOTAL | 93 | 91 | 2 | 8 | 83 |

Note: 'Planned / Partial' includes controls rated Planned, Partial, and Not Implemented - all of which are addressed through the Risk Treatment Plan.

# 2. Statement of Applicability -  All Annex A Controls

The table below documents the applicability, justification, implementation status, evidence/planned actions, and linked risks for all 93 Annex A controls of ISO/IEC 27001:2022.

| Ref | Control Name | Applicable | Justification for Inclusion / Exclusion | Implementation Status | Evidence / Current State & Planned Actions | Linked Risks |
| --- | --- | --- | --- | --- | --- | --- |
| A.5 - ORGANIZATIONAL CONTROLS (37 controls) |  |  |  |  |  |  |
| A.5.1 | Policies for information security | Yes | Required to establish governance framework and meet ISO 27001 Clause 5.2; mandatory for certification; addresses gaps identified in ISMS-GAP-001 | Planned | No policy suite currently exists. Planned: Draft and approve overarching Information Security Policy and supporting policies (Acceptable Use, Access Control, Incident Response, Data Classification). Target: Month 1. | R-01 to R-28 |
| A.5.2 | Information security roles and responsibilities | Yes | Required to assign accountability for ISMS controls; critical for governance and certification readiness | Planned | No formal ISMS roles defined. Planned: Appoint Information Security Officer; define RACI for all ISMS functions. Target: Month 1. | R-01, R-09, R-10 |
| A.5.3 | Segregation of duties | Yes | Required to prevent single-person end-to-end control of critical processes; addresses insider fraud risk | Partial | Maker-checker controls implemented in core banking. Gaps: No formal SoD matrix; role conflicts in small teams. Planned: Develop SoD matrix; review system roles. Target: Month 2. | R-09, R-10 |
| A.5.4 | Management responsibilities | Yes | Required under ISO 27001 Clause 5.1; ensures management accountability for information security | Planned | No formal management commitment documented. Planned: Issue signed Information Security Policy; establish ISMS steering committee. Target: Month 1. | R-24 |
| A.5.5 | Contact with authorities | Yes | Required to support regulatory compliance and incident escalation to SASRA, ODPC, CA Kenya, and law enforcement | Planned | No formal contacts documented. Planned: Document authority contact register and escalation procedures. Target: Month 2. | R-21, R-24 |
| A.5.6 | Contact with special interest groups | Yes | Supports threat intelligence gathering and industry benchmarking; relevant given rising cybercrime targeting Kenyan financial institutions | Planned | No engagement currently. Planned: Subscribe to KE-CIRT/CC advisories; engage KUSCCO security forums. Target: Month 4. | R-01 to R-08 |
| A.5.7 | Threat intelligence | Yes | Required to proactively identify emerging threats relevant to SACCO operations and the Kenyan financial sector threat landscape | Planned | No threat intelligence capability. Planned: Subscribe to KE-CIRT/CC and FS-ISAC feeds; incorporate into risk reviews. Target: Month 3. | R-01 to R-08 |
| A.5.8 | Information security in project management | Yes | Required to ensure security is embedded in all change and project activities; critical given planned infrastructure changes | Planned | No security-in-projects process. Planned: Develop security checklist for all ICT projects; require ISO sign-off. Target: Month 2. | R-27 |
| A.5.9 | Inventory of information and other associated assets | Yes | Foundational control - Required to identify and manage all assets within ISMS scope; basis for risk assessment | Planned | No asset inventory exists. Planned: Conduct full asset register with classification and owner assignment. Target: Month 1. | R-01 to R-28 |
| A.5.10 | Acceptable use of information and other associated assets | Yes | Required to set clear expectations for staff regarding use of SACCO systems and data; reduces insider threat and misuse risk | Planned | No Acceptable Use Policy. Planned: Draft and communicate AUP; include in staff induction and annual acknowledgement. Target: Month 1. | R-09,R-12 |
| A.5.11 | Return of assets | Yes | Required to ensure assets are recovered and access revoked upon staff departure; reduces residual access and data exposure risk | Planned | No formal offboarding asset return procedure. Planned: Develop offboarding checklist. Target: Month 2. | R-11 |
| A.5.12 | Classification of information | Yes | Required to ensure appropriate handling of sensitive member and financial data; supports DPA 2019 compliance | Planned | No data classification scheme. Planned: Implement classification framework (Public / Internal / Confidential / Restricted). Target: Month 2. | R-09, R-12,R-21 |
| A.5.13 | Labelling of information | Yes | Required to operationalise the classification scheme; ensures consistent handling of classified information across the organisation | Planned | No labelling in place. Planned: Implement labelling on all documents and data stores following classification policy. Target: Month 3. | R-12 |
| A.5.14 | Information transfer | Yes | Required to protect member and financial data during transfer; supports DPA 2019 obligations; addresses API and email transfer risks | Planned | No information transfer policy. Planned: Develop policy requiring encryption for sensitive data in transit; cover email, API, and physical transfer. Target: Month 2. | R-06,R-07,R-21 |
| A.5.15 | Access control | Yes | Core control required to restrict access to SACCO systems and data; addresses critical gap identified in risk assessment | Partial | Basic AD restrictions and physical controls in place. Gaps: No Access Control Policy; no access reviews; no MFA. Planned: Formal policy; MFA deployment; quarterly access reviews. Target: Month 1. | R-02,R-04,R-09,R-28 |
| A.5.16 | Identity management | Yes | Required to manage staff identities throughout their employment lifecycle; prevents orphaned accounts and residual access | Partial | AD used for identity management. Gaps: No formal lifecycle process; no automated deprovisioning. Planned: Implement identity lifecycle management process. Target: Month 2. | R-11,R-28 |
| A.5.17 | Authentication information | Yes | Required to ensure secure management of passwords and authentication credentials; MFA is a critical treatment action | Planned | No formal Password Policy; no MFA. Planned: Draft and enforce Password Policy; deploy MFA on all critical systems. Target: Month 1. | R-02 |
| A.5.18 | Access rights | Yes | Required to ensure access rights are granted on a need-to-know basis and reviewed regularly; addresses excessive privileges | Planned | No formal access review process; orphaned accounts likely present. Planned: Conduct immediate access review; implement quarterly review cycle. Target: Month 1. | R-09,R-10,R-28 |
| A.5.19 | Information security in supplier relationships | Yes | Required given the SACCO's reliance on core banking vendor, mobile money providers, and other third parties | Planned | No supplier security policy. Planned: Develop Supplier Security Policy; apply to all vendors. Target: Month 2. | R-18,R-19,R-20 |
| A.5.20 | Addressing security within supplier agreements | Yes | Required to embed security obligations contractually; protects SACCO in the event of vendor security incidents | Partial | SLAs in place but lack security clauses. Planned: Update all vendor contracts with security requirements and right-to-audit provisions. Target: Month 3. | R-18,R-19 |
| A.5.21 | Managing information security in the ICT supply chain | Yes | Required given core banking software supply chain risk and reliance on third-party technology providers | Planned | No supply chain assessment. Planned: Assess security practices of critical ICT vendors; include in risk register. Target: Month 4. | R-20 |
| A.5.22 | Monitoring, review and change management of supplier services | Yes | Required to ensure vendors continue to meet security requirements over time | Planned | No supplier monitoring process. Planned: Implement periodic supplier review including security KPIs. Target: Month 4. | R-18, R-19 |
| A.5.23 | Information security for use of cloud services | Yes | Applicable as cloud adoption is planned for backup redundancy and potential migration | Planned | No cloud security policy. Planned: Develop Cloud Security Policy prior to any cloud adoption. Target: Month 4. | R-13, R-23,R-25 |
| A.5.24 | Information security incident management planning and preparation | Yes | Critical control — required to enable structured response to security incidents; addresses major gap identified in all prior ISMS documents | Planned | No Incident Response Plan. Planned: Develop and test IRP with playbooks for ransomware, data breach, and fraud scenarios. Target: Month 1. | R-01 to R-28 |
| A.5.25 | Assessment and decision on information security events | Yes | Required to enable triage and prioritisation of security events; supports effective incident response | Planned | No event triage process. Planned: Implement event classification and escalation criteria within IRP. Target: Month 1. | R-01 to R-08 |
| A.5.26 | Response to information security incidents | Yes | Required to contain, eradicate, and recover from security incidents in a structured and timely manner | Planned | No response procedures. Planned: Develop response playbooks for key scenarios as part of IRP. Target: Month 2. | R-01 to R-08 |
| A.5.27 | Learning from information security incidents | Yes | Required to drive continual improvement of security controls based on incident lessons learned | Planned | No post-incident review process. Planned: Mandate post-incident reviews; feed into risk register. Target: Month 2. | R-01 to R-08 |
| A.5.28 | Collection of evidence | Yes | Required to support investigation and potential legal/regulatory action following incidents | Planned | No evidence handling procedures. Planned: Develop evidence collection and chain-of-custody procedure. Target: Month 3. | R-01 to R-08 |
| A.5.29 | Information security during disruption | Yes | Required to ensure information security controls remain effective during business disruptions | Partial | BCP exists but untested. Planned: Integrate security requirements into BCP; test annually. Target: Month 3. | R-25 |
| A.5.30 | ICT readiness for business continuity | Yes | Critical control — addresses single-server single-point-of-failure risk; required for operational resilience | Planned | No ICT DRP. Planned: Develop DRP with RTOs and RPOs; test annually. Target: Month 2. | R-13,R-25 |
| A.5.31 | Legal, statutory, regulatory and contractual requirements | Yes | Required to manage compliance with SASRA, DPA 2019, SACCO Societies Act, Computer Misuse Act, and other applicable laws | Partial | Some SASRA compliance maintained. Planned: Develop comprehensive compliance register; assign owners; schedule reviews. Target: Month 2. | R-24 |
| A.5.32 | Intellectual property rights | Yes | Required to ensure lawful use of software and protect the SACCO's IP; reduces licence compliance risk | Planned | No software asset management. Planned: Implement software asset register; conduct licence audit. Target: Month 4. | R-24 |
| A.5.33 | Protection of records | Yes | Required under DPA 2019 and SASRA guidelines; ensures member and financial records are retained and disposed of lawfully | Planned | No records management policy. Planned: Develop Records Retention and Disposal Policy with defined retention periods. Target: Month 3. | R-21, R-22 |
| A.5.34 | Privacy and protection of PII | Yes | Mandatory under Kenya Data Protection Act 2019; directly applicable to member personal data processed by the SACCO | Planned | No formal privacy programme; no DPO appointed. Planned: Appoint DPO; register with ODPC; develop Privacy Policy; maintain Record of Processing Activities (ROPA). Target: Month 1. | R-21, R-24 |
| A.5.35 | Independent review of information security | Yes | Required to provide assurance that the ISMS is operating effectively; supports certification readiness | Planned | No independent review conducted. Planned: Establish internal audit function; commission external review pre-certification. Target: Month 6. | R-24 |
| A.5.36 | Compliance with policies, rules and standards for information security | Yes | Required to verify that staff and systems adhere to ISMS policies; closes the loop on policy effectiveness | Planned | No compliance verification process. Planned: Include policy compliance in internal audit scope; implement monitoring. Target: Month 4. | R-09, R-12 |
| A.5.37 | Documented operating procedures | Yes | Required to ensure consistent execution of key ICT and security processes; foundational for operational reliability | Partial | Some ICT procedures exist informally. Planned: Document all key ICT operating procedures under document control. Target: Month 2. | R-27 |
| A.6 - PEOPLE CONTROLS (8 controls) |  |  |  |  |  |  |
| A.6.1 | Screening | Yes | Required to reduce insider threat risk; ensures staff with access to sensitive member data have been appropriately vetted | Partial | Basic reference checks conducted. Gaps: No formal screening policy; no criminal record checks. Planned: Develop screening policy with risk-based checks. Target: Month 2. | R-09, R-10, R-11 |
| A.6.2 | Terms and conditions of employment | Yes | Required to embed information security obligations into employment contracts; creates legal accountability for security conduct | Planned | Standard contracts lack security clauses. Planned: Update all employment contracts with Acceptable Use Policy (AUP), NDA, and security obligations. Target: Month 2. | R-09, R-12 |
| A.6.3 | Information security awareness, education and training | Yes | Critical control. Directly addresses the absence of a security awareness program; reduces phishing and social engineering risk | Planned | No awareness training in place. Planned: Design and launch annual cybersecurity awareness programme; include induction training. Target: Month 1. | R-01, R-03,R-07,R-09 |
| A.6.4 | Disciplinary process | Yes | Required to deter and respond to intentional or negligent security policy violations by staff | Planned | No InfoSec disciplinary framework. Planned: Extend disciplinary policy to cover security violations; communicate to all staff. Target: Month 3. | R-09, R-10, R-12 |
| A.6.5 | Responsibilities after termination or change of employment | Yes | Required to protect information assets after staff departure; addresses residual access and confidentiality risks | Planned | No post-employment security obligations defined. Planned: Develop offboarding procedure with ongoing NDA obligations. Target: Month 2. | R-11 |
| A.6.6 | Confidentiality or non-disclosure agreements | Yes | Required to protect sensitive information shared with employees, contractors, and third parties; supports DPA 2019 compliance | Planned | NDAs not consistently in place. Planned: Implement standard NDAs for all staff, contractors, and third-party personnel. Target: Month 1. | R-12, R-18 |
| A.6.7 | Remote working | Yes | Applicable as staff access SACCO systems remotely; remote working introduces additional access and data exposure risks | Planned | No Remote Working Policy; no confirmed VPN. Planned: Develop policy; enforce VPN; define remote work security standards. Target: Month 3. | R-04, R-17 |
| A.6.8 | Information security event reporting | Yes | Critical control. Provides the mechanism for staff to report suspected incidents; essential for effective incident management | Planned | No reporting mechanism or process. Planned: Establish reporting channel; communicate during awareness training. Target: Month 1. | R-01 to R-28 |
| A.7 - PHYSICAL CONTROLS (14 controls) |  |  |  |  |  |  |
| A.7.1 | Physical security perimeters | Yes | Required to protect SACCO premises, server room, and data processing areas from unauthorised physical access | Partial | Physical perimeter present; server room access not formally managed. Planned: Define perimeters; enforce restricted zones. Target: Month 2. | R-14 |
| A.7.2 | Physical entry controls | Yes | Required to prevent unauthorised access to SACCO facilities; particularly critical for server room protection | Partial | Basic locks in place. Gaps: No electronic access control; no visitor management; CCTV not confirmed. Planned: Upgrade physical access controls. Target: Month 2. | R-14 |
| A.7.3 | Securing offices, rooms and facilities | Yes | Required to protect all SACCO office areas from physical threats and unauthorised access | Partial | Standard office security in place. Planned: Conduct physical security assessment; implement findings. Target: Month 3. | R-14 |
| A.7.4 | Physical security monitoring | Yes | Required to detect and deter physical intrusion attempts; particularly important for server room and cash handling areas | Planned | No CCTV confirmed, no physical monitoring process. Planned: Install CCTV in server room and key areas. Target: Month 2. | R-14 |
| A.7.5 | Protecting against physical and environmental threats | Yes | Required to protect SACCO infrastructure from fire, flood, power failure, and other environmental risks | Partial | Basic protections assumed. Gaps: No environmental risk assessment of server room; no confirmed fire suppression or flood protection, no insurance taken in case of loss. Planned: Conduct assessment; implement controls. Target: Month 2. | R-15,R-16 |
| A.7.6 | Working in secure areas | Yes | Required to control how staff work in sensitive areas such as the server room; reduces risk of accidental or deliberate damage | Planned | No secure area working controls. Planned: Implement Clean Desk Policy; define controls for server room access. Target: Month 3. | R-14 |
| A.7.7 | Clear desk and clear screen | Yes | Required to protect information from unauthorised viewing when workstations are unattended | Planned | No policy in place. Planned: Implement Clean Desk and Clear Screen Policy; enforce auto screen lock. Target: Month 2. | R-09,R-12 |
| A.7.8 | Equipment siting and protection | Yes | Required to protect the primary server and ICT equipment from physical damage and environmental conditions | Partial | Server in dedicated room. Gaps: Conditions not formally assessed; temperature and humidity controls unconfirmed. Planned: Assess and upgrade server room conditions. Target: Month 2. | R-13,R-15 |
| A.7.9 | Security of assets off premises | Yes | Applicable given staff use laptops and mobile devices outside the office; data breach risk from lost or stolen devices | Planned | No tracking or off-site device policy. No device/disk encryption. Planned: Implement asset tracking; enforce full disk encryption on all laptops. Target: Month 2. | R-17 |
| A.7.10 | Storage media | Yes | Required to ensure storage media is managed, labelled, and securely disposed of; prevents data recovery from decommissioned media | Planned | No media management process. Planned: Implement Media Management Policy covering labelling, handling, and secure disposal. Target: Month 2. | R-21,R-23 |
| A.7.11 | Supporting utilities | Yes | Required to ensure reliable power and cooling for the server room; addresses critical single-server outage risk | Partial | Power and cooling present. Gaps: No UPS confirmed; no generator. Planned: Install UPS; assess generator requirement. Target: Month 2. | R-15 |
| A.7.12 | Cabling security | Yes | Required to protect network and power cabling from tampering and accidental damage | Partial | Cabling in place but undocumented. Planned: Document cabling layout; protect and label critical cables. Target: Month 5. | R-04 |
| A.7.13 | Equipment maintenance | Yes | Required to ensure ICT equipment remains reliable; reduces risk of hardware failure and unplanned outages | Planned | No formal maintenance schedule. Planned: Establish preventive maintenance schedule for all ICT equipment. Target: Month 3. | R-13 |
| A.7.14 | Secure disposal or re-use of equipment | Yes | Required to prevent recovery of sensitive data from decommissioned equipment; supports DPA 2019 compliance | Planned | No secure disposal process. Planned: Implement secure disposal procedure with data sanitisation verification. Target: Month 2. | R-21 |
| A.8 - TECHNOLOGICAL CONTROLS (34 controls) |  |  |  |  |  |  |
| A.8.1 | User endpoint devices | Yes | Required to ensure staff endpoints are secured against malware, data theft, and unauthorised access | Planned | No endpoint management policy; no MDM; encryption unconfirmed. Planned: Deploy endpoint security policy; implement AV/EDR; enforce disk encryption. Target: Month 1. | R-03, R-17 |
| A.8.2 | Privileged access rights | Yes | Critical control. Privileged account compromise represents the highest-impact attack vector given the single-server architecture | Planned | No PAM policy; admin accounts unreviewed. Planned: Implement PAM; enforce least privilege; separate admin and standard accounts. Target: Month 1. | R-02, R-09, R-10 |
| A.8.3 | Information access restriction | Yes | Required to enforce need-to-know access to SACCO systems and member data | Partial | Basic AD restrictions in place. Gaps: No formal policy; access not consistently restricted. No RBAC. Planned: Tighten access restrictions; implement formal policy. Target: Month 2. | R-09, R-10 |
| A.8.4 | Access to source code | No | The SACCO does not develop software in-house. Core banking software is developed and maintained by a third-party vendor. Control not applicable in the SACCO's context. | Not Applicable | Not applicable. Security requirements for vendor-developed code addressed through A.5.19 and A.5.20 (supplier agreements). | N/A |
| A.8.5 | Secure authentication | Yes | Critical control. Password-only authentication is a significant vulnerability across all SACCO systems | Planned | No MFA; no formal password policy; no authentication standards. Planned: Deploy MFA; enforce password policy; document authentication standards. Target: Month 1. | R-02 |
| A.8.6 | Capacity management | Yes | Required to ensure ICT infrastructure can support business needs; particularly relevant given single-server constraints | Planned | No capacity monitoring. Planned: Implement capacity monitoring; plan for infrastructure upgrades or cloud migration. Target: Month 2. | R-08, R-13 |
| A.8.7 | Protection against malware | Yes | Critical control. Malware is the primary delivery mechanism for ransomware, which is the highest-rated threat | Partial | Antivirus may be present (unconfirmed). Planned: Deploy and centrally manage AV/EDR on all endpoints and server. Target: Month 1. | R-01, R-03 |
| A.8.8 | Management of technical vulnerabilities | Yes | Required to identify and remediate technical vulnerabilities before they are exploited; addresses patch management gap | Planned | No vulnerability management programme. Planned: Implement quarterly vulnerability scanning; define patching SLAs. Target: Month 1. | R-01,R-02,R-03 |
| A.8.9 | Configuration management | Yes | Required to ensure systems are hardened and consistently configured; reduces attack surface | Planned | No configuration baselines. Planned: Develop and implement security baselines for servers, endpoints, and network devices. Target: Month 2. | R-01,R-04 |
| A.8.10 | Information deletion | Yes | Required under DPA 2019 to ensure personal data is not retained beyond its required period | Planned | No data deletion policy. Planned: Implement Data Retention and Secure Deletion Policy. Target: Month 3. | R-21 |
| A.8.11 | Data masking | Yes | Required to protect sensitive member data in non-production environments and reports | Planned | No data masking in place. Planned: Implement data masking in test environments and exported reports. Target: Month 4. | R-21 |
| A.8.12 | Data leakage prevention | Yes | Required to prevent unauthorised exfiltration of member and financial data by insiders or malware | Planned | No DLP tools or controls. No data classification. Planned: Assess and implement DLP on email, USB, and cloud channels. Target: Month 3. | R-09,R-12,R-21 |
| A.8.13 | Information backup | Yes | Critical control. Absence of tested, verified backups means any ransomware or hardware failure could result in permanent data loss | Partial | Backups performed but integrity unverified; no off-site backup. Planned: Formalise policy; test monthly; implement off-site/cloud backup. Target: Month 1. | R-23,R-25 |
| A.8.14 | Redundancy of information processing facilities | Yes | Critical control. Single-server architecture is the most operationally critical risk; redundancy is essential | Planned | No redundancy or failover. Planned: Implement server redundancy via virtualisation, clustering, or cloud failover. Target: Month 3–6. | R-08,R-13,R-25 |
| A.8.15 | Logging | Yes | Required to support incident detection, investigation, and forensic analysis; audit trails are mandatory for certification | Planned | No centralised log management; logging coverage unconfirmed. Planned: Enable and centralise logging on all critical systems; define 12-month retention. Target: Month 1. | R-01 to R-12 |
| A.8.16 | Monitoring activities | Yes | Required to detect anomalous activity and potential security incidents in real time | Planned | No network or system monitoring. Planned: Implement monitoring with defined alerting thresholds and assigned responsibility. Target: Month 2. | R-01,R-04,R-09 |
| A.8.17 | Clock synchronisation | Yes | Required to ensure audit logs are accurate and correlated across systems; supports incident investigation | Partial | NTP likely in use. Gaps: No formal policy or verification. Planned: Confirm NTP configuration; document clock synchronisation policy. Target: Month 3. | R-22 |
| A.8.18 | Use of privileged utility programs | Yes | Required to control use of tools that can bypass system controls; prevents misuse of administrative utilities | Planned | No controls on privileged utilities. Planned: Restrict access; require approval and log all usage. Target: Month 2. | R-02,R-10 |
| A.8.19 | Installation of software on operational systems | Yes | Required to prevent installation of unauthorised or malicious software on SACCO systems | Planned | No software installation controls. Planned: Implement software installation policy; enforce application whitelist or approval process. Target: Month 2. | R-01,R-03 |
| A.8.20 | Networks security | Yes | Required to protect the SACCO's network from internal and external threats; firewall is a foundational control | Partial | Firewall deployed but not regularly reviewed. Planned: Implement network security policy; review firewall rules quarterly. Target: Month 2. | R-04 |
| A.8.21 | Security of network services | Yes | Required to ensure ISP and network service agreements include security requirements | Planned | No network service security assessment. Planned: Include security requirements in ISP agreements; conduct risk assessment. Target: Month 4. | R-04, R-08 |
| A.8.22 | Segregation of networks | Yes | Critical control. Flat network architecture allows unrestricted lateral movement in the event of compromise | Planned | No network segmentation. Planned: Implement VLANs and DMZ to separate core banking, admin, and member-facing networks. Target: Month 2. | R-01, R-04 |
| A.8.23 | Web filtering | Yes | Required to block access to malicious content and reduce phishing and malware delivery risk | Planned | No web filtering. Planned: Implement web content filtering; log and review staff internet traffic. Target: Month 3. | R-03, R-07 |
| A.8.24 | Use of cryptography | Yes | Required to protect member and financial data at rest and in transit; supports DPA 2019 compliance | Planned | No cryptography policy; encryption at rest unconfirmed. Planned: Develop Cryptography Policy; enforce encryption at rest and in transit. Target: Month 2. | R-05, R-06,R-21 |
| A.8.25 | Secure development life cycle | No | Applicable. Although the SACCO does not develop software, it must impose secure development requirements on its third-party vendors | Not Applicable | The SACCO does not develop any software. It is important to note that there are no security requirements imposed on vendors. Planned: Include secure development requirements in vendor contracts; review vendor SDLC. Target: Month 4. | N/A |
| A.8.26 | Application security requirements | Yes | Required to define security requirements for all applications used or procured by the SACCO | Planned | No application security requirements defined. Planned: Define security requirements; include in procurement and vendor agreements. Target: Month 3. | R-05,R-06,R-20 |
| A.8.27 | Secure system architecture and engineering principles | Yes | Required to ensure new systems and integrations are designed with security in mind from the outset | Planned | No security architecture document. Planned: Develop security architecture principles; apply to all new systems. Target: Month 4. | R-04,R-05, R-06 |
| A.8.28 | Secure coding | No | The SACCO does not conduct in-house software development. Control is not applicable in its direct form. | Not Applicable | Not applicable. Secure coding requirements addressed through vendor contracts under A.5.20 and A.8.25. | N/A |
| A.8.29 | Security testing in development and acceptance | Yes | Required to validate security of applications and systems before deployment; addresses risk from unvalidated changes | Planned | No security testing programme. Planned: Conduct annual penetration test; include security testing in change management. Need for a right to audit clause. Target: Month 3. | R-05, R-06, R-27 |
| A.8.30 | Outsourced development | Yes | Required to maintain security oversight of externally developed systems, including the core banking application | Planned | No oversight process for vendor development. Planned: Establish oversight process; include security review rights in vendor contract. Target: Month 4. | R-18, R-20 |
| A.8.31 | Separation of development, test and production environments | Yes | Required to prevent test activities from impacting production systems and to protect live member data in test environments | Planned | No confirmed environment separation. Planned: Enforce separation; prohibit use of live data in test environments. Target: Month 2. | R-27 |
| A.8.32 | Change management | Yes | Required to ensure all changes to SACCO systems are planned, tested, approved, and reversible | Planned | No formal change management process. Planned: Implement formal change management with approval, testing, and rollback procedures. Target: Month 2. | R-27 |
| A.8.33 | Test information | Yes | Required to protect sensitive member data from exposure in test environments | Planned | Live data potentially used in testing. Planned: Prohibit live data in testing; use anonymised or synthetic data. Target: Month 2. | R-21 |
| A.8.34 | Protection of information systems during audit testing | Yes | Required to protect production systems and audit logs from disruption or tampering during audit activities | Planned | No log protection controls. Planned: Protect log integrity; use write-once storage or forward to protected centralised system. Target: Month 2. | R-09,R-22 |

# 3. Justification for Excluded Controls

The following controls have been determined as not applicable to Nususi Sacco's ISMS scope. ISO/IEC 27001:2022 requires that exclusions are justified and that they do not affect the SACCO's ability to meet its information security obligations.

| Control | Control Name | Justification for Exclusion |
| --- | --- | --- |
| A.8.4 | Access to source code | The SACCO does not develop, maintain, or host any software source code. All software including the core banking system is developed by third-party vendors. Source code access controls are therefore not applicable in the Sacco’s context. Security requirements for third-party developed code are addressed through supplier agreements (A.5.20) and ICT supply chain management (A.5.21). |
| A.8.28 | Secure coding | The SACCO does not conduct any in-house software development. This control is therefore not applicable. The security of software developed by third-party vendors is addressed through contractual security requirements under A.5.20, outsourced development oversight under A.8.30, and application security requirements under A.8.26. |
| A.8.25 | Secure development life cycle | As the SACCO does not engage in internal software engineering, this control is marked as N/A. Security standards for third-party systems are instead secured via specific security clauses within our service level agreements (SLAs) and vendor contracts |

Note: These exclusions do not reduce the Sacco’s information security obligations. The risks associated with third-party software are managed through the supplier management controls (A.5.19–A.5.22) and are documented in the Risk Register (ISMS-RSK-001, R-18, R-20).

# 4. Implementation Roadmap Summary

The following summarises the planned implementation timeline for all controls currently rated Planned or Not Implemented. Full treatment actions are documented in the Risk Treatment Plan (ISMS-RTP-001).

| Phase | Controls to Implement | Target Timeline |
| --- | --- | --- |
| Phase 1 Foundation | A.5.1 (Policies), A.5.2 (Roles), A.5.4 (Management), A.5.9 (Asset Inventory), A.5.10 (AUP), A.5.17 (Authentication), A.5.18 (Access Rights), A.5.24–A.5.26 (Incident Response), A.5.34 (Privacy/DPO), A.6.3 (Awareness), A.6.6 (NDAs), A.6.8 (Event Reporting), A.8.1 (Endpoints), A.8.2 (PAM), A.8.5 (MFA), A.8.7 (Malware), A.8.8 (Vulnerabilities), A.8.13 (Backups), A.8.15 (Logging) | Month 1–2 |
| Phase 2 Build | A.5.3 (SoD), A.5.5 (Authority Contacts), A.5.8 (Projects), A.5.11 (Asset Return), A.5.12 (Classification), A.5.14 (Transfer), A.5.15 (Access Control), A.5.16 (IAM), A.5.19–A.5.20 (Suppliers), A.5.29 (BCP), A.5.30 (DRP), A.5.31 (Compliance), A.6.1 (Screening), A.6.2 (Contracts), A.6.5 (Termination), A.6.7 (Remote), A.7.1–A.7.14 (Physical), A.8.3 (Access), A.8.6 (Capacity), A.8.9 (Config), A.8.16 (Monitoring), A.8.18–A.8.22 (Network), A.8.24 (Crypto), A.8.31–A.8.34 (Dev/Change) | Month 2–4 |
| Phase 3 Optimise | A.5.6 (Interest Groups), A.5.7 (Threat Intel), A.5.13 (Labelling), A.5.21–A.5.22 (Supply Chain), A.5.23 (Cloud), A.5.27–A.5.28 (Incidents), A.5.32 (IP Rights), A.5.33 (Records), A.5.35–A.5.36 (Audit/Compliance), A.8.10–A.8.12 (Data), A.8.14 (Redundancy), A.8.25–A.8.30 (Secure Dev), A.8.23 (Web Filtering) | Month 4–9 |
| Certification | Internal audit, management review, Stage 1 and Stage 2 certification audits with accredited certification body | Month 9–12 |

# 5. SoA Review and Approval

This Statement of Applicability has been prepared based on the outputs of the Risk Assessment Report (ISMS-RSK-001), Gap Assessment Report (ISMS-GAP-001), and Context Analysis Report (ISMS-CTX-001). It represents the formal declaration of Nususi Sacco's control selection decisions at the point of ISMS establishment.

This document must be reviewed and updated:

- At least annually as part of the ISMS management review

- Following any significant change to the Sacco’s operations, systems, or risk profile

- Following any change to the ISMS scope

- Prior to each certification or surveillance audit

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Information Security Officer |  |  |  |
| Risk / Compliance Officer |  |  |  |
| Chief Executive Officer |  |  |  |
| Board Representative |  |  |  |

This is a controlled document. The master copy is maintained by the Information Security Officer. Printed copies are uncontrolled and may not reflect the latest approved version.