Table of Contents

PROJECT CHARTER FOR ISO 27001 IMPLEMENTATION	2

1.	GENERAL PROJECT INFORMATION	2

2.	PROJECT SCOPE	4

3.	TENTATIVE SCHEDULE	4

4.	ROLES AND RESPONSIBILITIES	5

5.	COSTS	5

6.	BENEFITS AND CUSTOMERS	6

7.	RISKS, CONSTRAINTS, AND ASSUMPTIONS	7

# PROJECT CHARTER FOR ISO 27001 IMPLEMENTATION

# GENERAL PROJECT INFORMATION

| PROJECT NAME |  | PROJECT MANAGER | PROJECT SPONSOR |
| --- | --- | --- | --- |
| ISO STRENGTHENING WITH ISO 27001 IMPLEMENTATION |  | Jane Matthews | Jill DeGrassio |
| EMAIL | PHONE | ORGANIZATIONAL UNIT(S) |  |
| Bwaritaniah47@gmail.com | 000-000-0000 | IT, Operations, and Project Management |  |

PROJECT OVERVIEW

| PROJECT BACKGROUND | Nususi SACCO operates in an environment that increasingly relies on information systems and digital platforms to leverage market leadership. As regulatory expectations, cyber threats, and stakeholder expectations continue to grow, there is a need for a structured and internationally recognized approach to information security. The goal for this project is to strengthen and formalize information security through the implementation of ISO 2700. This international standard is utilized for establishing, implementing, maintaining and continually improving Information Security Management Systems (ISMS) |
| --- | --- |
| PROBLEM STATEMENT | Nususi SACCO currently lacks a formally documented and standardized ISMS aligned with ISO/IEC 27001. Information security risks are managed inconsistently, roles and responsibilities are not clearly defined, and there is limited assurance that controls adequately protect sensitive information. Without a structured ISMS, the organization faces increased exposure to data breaches, regulatory non-compliance, operational disruptions, and reputational damage |
| PROJECT OBJECTIVES | - Establish and implement an ISO/IEC 27001:2022 compliant ISMS - Identify, assess, and treat information security risks - Implement appropriate Annex A controls - Improve confidentiality, integrity, and availability of information - Achieve readiness for ISO 27001 certification (if pursued) |
| BUSINESS CASE | Implementing ISO/IEC 27001 will provide Nususi SACCO with a structured and internationally recognized framework for protecting sensitive member and financial information. The ISMS will strengthen governance and support compliance with Kenya’s Data Protection Act, 2019, and supervisory expectations from SASRA and the Central Bank of Kenya. By adopting a risk-based approach, the SACCO will reduce exposure to cyber threats, fraud, legal non-compliance and service disruption. ISO 27001 will also improve consistency and accountability in information security practices across the organization. The implementation will enhance member confidence and stakeholder trust. Overall, it will support operational resilience and sustainable growth. |
| EXPECTED DELIVERABLES | - ISMS Policy and supporting policies - Gap Analysis and Readiness Assessment - Risk Assessment and Risk Treatment Plan - Statement of Applicability (SoA) - Standard Operating Procedures (SOPs) and Controls - Document Set - Awareness and training materials, IRP, BIA - Internal audit and management review reports |
| PROJECT APPROACH | The project will follow a risk-based approach aligned with the ISO/IEC 27001 PDCA model: - Plan: Context establishment, risk assessment, ISMS design - Do: Control implementation and awareness - Check: Monitoring, internal audit - Act: Management review and improvement |

# PROJECT SCOPE

| WITHIN SCOPE | - Core Business Operations - Information Systems and Applications - Employees, Contractors and 3rd Parties - Information Assets (Digital and Physical) |
| --- | --- |
| OUTSIDE OF SCOPE | - Documented legacy systems and processes formally documented for decommissioning |

# TENTATIVE SCHEDULE

| KEY MILESTONE | START | FINISH |
| --- | --- | --- |
| Project Conception and Initiation | 12/05/20XX | 01/11/20XX |
| Project Execution | 12/06/20XX | 02/01/20XX |
| Project Implementation | 12/07/20XX | 02/02/20XX |
| Project Performance and Monitoring | 12/08/20XX | 02/10/20XX |
| Project Summary Report and Close Out | 04/23/20XX | 06/23/20XX |

# ROLES AND RESPONSIBILITIES

| PROJECT TEAM | Project Manager – Project Sponsor – CISO Risk Owners – Department Heads ISO Consultant - | ISMS Owner – IS Manager Employees – Policy adherence and reporting incidents 3rd Party Vendors - Policy adherence and reporting incidents |
| --- | --- | --- |
| SUPPORT RESOURCES | Employees 3rd Party Vendors |  |
| SPECIAL NEEDS | TBD |  |

# COSTS

| COST TYPE | VENDOR / LABOR NAMES |  | RATE | QTY | AMOUNT |
| --- | --- | --- | --- | --- | --- |
| Labor | ISO Consultant |  | $78.00 | 200 | $15,600.00 |
|  |  |  | TOTAL COSTS |  | $416,423.00 |

# BENEFITS AND CUSTOMERS

| PROCESS OWNER | Project Manager |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| KEY STAKEHOLDERS | Project Sponsor |  |  |  |  |
| FINAL CUSTOMER | NUSUSI SACCO employees, customers |  |  |  |  |
| EXPECTED BENEFITS | - Protection of member personal and financial data - Secure operation of core banking and digital channels - Compliance with regulatory and legal regulations - Stronger oversight of vendors and outsourced services - Improves governance and accountability |  |  |  |  |
| SUCCESS CRITERIA AND KPIs | - Approved ISMS documentation - Completed risk assessment - Implemented controls - Internal audit completed - Management review conducted |  |  |  |  |

# RISKS, CONSTRAINTS, AND ASSUMPTIONS

| RISKS | - Resistance to change from stakeholders – Provide awareness and training. Involve stakeholders throughout the whole process - Limited resources – Prioritization of controls based on the budgetary and time constraints - Delayed approval – Establish clear and documented escalation paths |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| CONSTRAINTS | - Resource Availability - Budget Limitations - Project Timelines |  |  |  |  |  |
| ASSUMPTIONS | - Continued management support - Availability of key stakeholders |  |  |  |  |  |
| PREPARED BY |  | TITLE |  |  |  | DATE |
|  |  | Senior Project Manager |  |  |  | 01/22/20XX |

| APPROVED BY | TITLE | DATE |
| --- | --- | --- |
|  | Board Director & Chair | 01/22/20XX |